🛠 Matrimony Admin Dashboard Roadmap

Phase 1: Core Features (Immediate)

Focus on essentials every admin panel must have.

- ✅ User Management

  - Add/Edit/Delete/Verify users

  - Status management (Active, Inactive, Awaiting Verification, Purged)

  - Bulk actions (approve/reject multiple)

- ✅ Membership & Plans

  - Add/Edit/Delete membership plans

  - Assign plan to users

  - Track expiry dates

- ✅ Basic Reports

  - Total users, active users, premium vs free

  - Daily/weekly new registrations

Phase 2: Payment & Security (Next 1–2 months)

Build trust + revenue management.

- 💳 Payments Module

  - Payment transaction logs (success, failed, pending)

  - Refund/adjustment handling

  - Promo codes / coupons

- 🔐 Security Enhancements

  - Role-Based Access (Super Admin, Moderator, Support Staff)

  - IP/device login tracking

  - Suspicious activity alerts

- 🖼 Moderation

  - Photo/document approval queue

  - Reported/flagged profiles section

Phase 3: Communication & Engagement (2–4 months)

Make it easy to engage with users.

- ✉ Communication Center

  - Email/SMS templates (verification, expiry reminder, offers)

  - Push notifications (e.g., special discount, new feature)

- 🔔 Automations

  - Auto-expiry reminders before premium plan ends

  - Auto-suspend inactive profiles after X months

- 👀 Message Monitoring (Admin-only)

  - For flagged or suspicious accounts

Phase 4: Analytics & Insights (4–6 months)

Help admins understand the platform better.

- 📊 Advanced Reports

  - Revenue breakdown by plan

  - Churn reports (why users left or went inactive)

  - Demographics: age, gender, location

- 🔎 Search & Match Insights

  - Most used filters in user searches

  - Most liked / viewed profiles

  - Interest exchange analytics

Phase 5: Advanced Features (6+ months / Future Scope)

Differentiates your matrimony platform from competitors.

- 🤖 Smart Matchmaking

  - AI-based compatibility scoring

  - Suggest best matches to users

- 📱 Mobile Admin App

  - Quick moderation, approvals, and reports from phone

- 🌙 UI Enhancements

  - Dark mode toggle

  - Collapsible/expandable sidebar

  - Export to CSV/Excel/PDF for all reports

⚡ Recommended execution:

- Phase 1–2 → Solid foundation (users, plans, payments, moderation).

- Phase 3 → Engagement & retention (communications, automations).

- Phase 4–5 → Analytics + advanced features (growth + uniqueness).